# Sprint Review — Sprint 1 (April 21 - 25)

## Sprint goals

To establish the core system architecture, connect the external MySQL database, and implement basic guest ordering and menu filtering.

## Demos

| Demo | Feedback |
| --- | --- |
| Initial latency issues with the external database provider | Resolved by optimizing the connection pool settings in the FastAPI app. |
| Need a separate table for Order_Items | To better handle multiple items per order, we adjusted the schema mid-sprint. |

## Complete tasks

• Successfully connected FastAPI backend to the external MySQL instance.

• Implemented CRUD operations for the Menu table.

• Developed the "Guest Checkout" logic allowing orders without an account.

• Created filtering endpoints for menu categories (e.g., Kids, Vegetarian).

## Upcoming

Advanced staff analytics and complex reporting (intentionally moved to Sprint 2 to focus on foundation).